LLCS SNAG INDEX — one line per open snag

========================================

Written: 2026-09-12. A snapshot index of docs/llcs-snagging-list.txt,

which stays the working record. Open items only, in number order.

Caveat: several Status: lines in the full list are STALE. #24, #49, #59

and #47 still read there as built-not-shipped; all four went to

production on 4 Sep 2026. #7 is recorded as dying with #49(a) and is

probably already dead despite appearing below.

--------------------------------------------------------------------

#1  - nav dropdown still named after the removed rentals feature

Rearrange nav so that Cases and Properties are shown inside Dashboard

and Cases and Properties are removed from Nav, with Dashboard blocked until reg’d.

#2  - case page never shows the landlord's email address

The small panel titled Recipient, should be titled LandLord or Agent, whichever has been selected by Tenant.

Also show property email address.

#7  - create-case form doesn't prefill a known landlord; mismatch ignored

This is fixed and looks ok.

#12 - demo seed data reads oddly

This a Dev issue only and perhaps requires a section 2 on snag list

#13 - dev:age-clock gauge shows the wrong countdown

This a Dev issue only and perhaps requires a section 2 on snag list

#17 - dev:reset truncation order crashes on a partly-migrated database

This a Dev issue only and perhaps requires a section 2 on snag list

#18 - MariaDB ON UPDATE CURRENT_TIMESTAMP trap; fixed for one table only

This a Dev issue only and perhaps requires a section 2 on snag list

#19 - tenants cannot attach photos to replies

Still needs fixing

#22 - no admin editor for repair categories

#25 - delivery visibility; release 1 live, placeholder fix pending,

release 2 (tenant-taken copy) unbuilt

This a Dev issue only and perhaps requires a section 2 on snag list

#26 - tests anchored on UI copy can pass without checking anything

This a Dev issue only and perhaps requires a section 2 on snag list

#27 - verify link in a second browser forces a login, now failing harder

403 This action is unauthorized.

#28 - login and register email fields blank on every fresh load

Severity:    trivial — dev-convenience only. No user-facing defect.

#29 - "Members Only" banner shown to people who did nothing wrong

Severity:    trivial — tone / UX polish. No functional defect.

#30 - Contact Us is one message in, one reply out, no thread

Needs a bit of thought re what is necessary

#31 - deploy-checklist.md names the known-bad inbound host

This a Dev issue only and perhaps requires a section 2 on snag list

#32 - ContactReply hardcodes the apex sender, producing "on behalf of"

Severity:    minor — no user-visible defect today. Discipline/consistency

#33 - temporary apex SPF record with nothing recording it is temporary

Severity:    minor — correct and honest today; becomes wrong silently once #32 is done.

#34 - a standing rule in CLAUDE.md contradicts the built mail setup

This a Dev issue only and perhaps requires a section 2 on snag list

#35 - local .env sends from a third-party domain

Severity:    trivial — no production impact. Worth fixing because the failure mode is embarrassing rather than costly.

#36 - Mailgun account tier: question only, do not action

Mailgun free tier is adequate and Mailgun assures me IP respectability unaffected

#37 - post-verification welcome banner has never appeared

Reg, verif, login requires thorough test as a single unit of work

#38 - town names print exactly as typed, lower case on formal letters

This will be dealt with by #51

#39 - preview does not show the attached photos
This now works

#40 - photo limits reject ordinary phone photos; hosting half resolved

Attachments require thorough test as a single unit of work - #44 also

#42 - /landlords trading identity block still incomplete

Needs some thought

#44 - the "your photo is saved" cue persists when it should not

Attachments require thorough test as a single unit of work – also #44, #53, #54, #58

#48 - admin@renters.rent cannot receive mail; its password reset is broken

Needs some thought

#50 - severity is required, reaches nobody, changes nothing; needs a ruling

Drop Severity from UI, Tenant can express urgency in Issue statement

#51 - postcode format-checked but never verified; city never cross-checked

We should use postcodes.io — api.postcodes.io. Free, UK-wide, no API key, no registration, open data. Populate City

#52 - admin case view shows a shorter address than the letter does

Drop this one

#53 - Remove on one staged photo deletes them all; contained by ceiling 1

Attachments require thorough test as a single unit of work

#54 - attachment behaviour above ceiling 1 is untested

Attachments require thorough test as a single unit of work

#56 - ICO registration does not list renters.rent as a trading name

To be done

#57 - no error views directory at all; the 413 design is parked in #57

Definitely need graceful error page

#58 - client photo check is per-file; nothing sums against post_max_size

Attachments require thorough test as a single unit of work

#60 - tenant gets no email when their case is raised; needs a ruling

Leave for now

New Items
#61 – The footer of LL letter1 and maybe all letters has the followingtext:
This message was sent through renters.rent on behalf of the tenant. Replies are routed back to the tenant via the system; please reply to this email rather than emailing the tenant directly. The tenant's contact details are kept private to protect against retaliation.

Remove the final sentence: “The tenant's contact details are kept private to protect against retaliation.” 
Consider making this footer available for edit via Admin/Settings

--------------------------------------------------------------------

Closed and not listed above: #3, #5, #6, #8, #11, #23, #41, #45, #46,

#47, #55, plus #24, #49, #59 (shipped 4 Sep). Resolved by Phase 5 (D16):

#4, #14, #15, #16, #20, #21.